**MOM—01 Sep2018**

MOM on 01 Sep2018

Retails webpage :

* Each Retailer should have unique Credential for Login in to website

Conclusion: Agreed for the Above feature, also include the Password Reset for the subscriber

* Database Required for maintaining the customer details/Rate of the teddy

Conclusion : Server going to use is Think Client Server

UI (Angula), Database(MYSQL) – Need to confirmed

Hosting by AWS – per month cost aroubd 1500rs estimated

* Home Page of the website should display the following details
* Details of each toys

Conclusion: All the Image will Provide the Rajesh.

While browsing the webpage image loading will be seen slow, website Designer will reduce the Image size or perform alternate way to easy load of the webpage

* Search box

Conclusion: Search will be provide

* Lots size of toys : customer can select the same type of toys in lots or the different toys in lots. But webpage should make sure minimum number of the toys the customer select.

Conclusion: website designer agrred for above point as well they need technical analysis for the same. Kidsmile will be responsible to provide the all the required details ASAP

* If customer select less toys webpage should through popup window of pending toys to select

Conclusion: Agreed

* Each Teddy should have uniqueID, name ,color ,Size ,Price

Conclusion: Every Transaction there will be Unique ID

* If the customer select the different size of the same toys/ color the price should be varies

Conclusion: Agreed

* Customer page details required : customer who purchased from us we need to display there Logo or company name to improve the promotion

Conclusion : Agreed

* Summary page : Each customer should know the details of the previous order details. And also customer can modify the previous order details

Conclusion: Pending, these feature will go discussion again for confirmation

* If the toys stock over . webpage should display the no stock option for teddy

Conclusion : when the Toys quantity reduce in the webpage it will display the quantity pending, As per discussion it will show three toys pending.

Immediately the Kidsmile will get the notify either by SMS or Email

* Upon submission of the order email should be sent for both kidsmile and customer for verification

Conclusion: Agreed

* Cancellation Policy
* With in cancellation of 24 hours amount is not refunded – this should shown to customer

Conclusion : Automatically the cancel button will be disable and Customer won’t able to cancel order. We also notify by email

* Before 48 hours cancellation can be done via Email/Phone call/option that available in website

Conclusion : Agreed

* Totally amount of the toys Purchased should be automatically calculated and 40% of the amount should be Pay by customer other wise order should not be proceed

Conclusion : Agreed. Payment Option will be Netbanking,Debit card and Credit Card. Each will be charged for per transaction ( 1%)

* One or more member should learn how to modify/add/ delete the toys

Conclusion : Agreed

* Each order the customer process provide the unique ID from webpage to customer for further verification and validation

Conclusion : All customer for each transaction will be have unique ID

* Discount policy should be available for the customer if the cross the high number toys. For example : more than 40 teddy

Conclusion : These feature will be added later once the basic page is ready. As per agreed on 15th Sep platform will be ready( Draft Section)

* Festival season teddy , we need a option like this to upload the teddy during the festival season

Conclusion : Pending, we be performed Later

* Feedback page

Conclusion : only start button will be provide, 5Start,4 Start etc. Feedback comment will be directly Notify to Kidsmile. Positive Feedback will upload in webpage by kidsmile

* Customer registration popup window. Where from this customer can fill there details and kidsmile contact to customer through the details

Conclusion : Customer Name, Phone Number and Email Address mandatory to display in webpage

* Payment option details

Conclusion : Netbanking,Debit card and Credit Card

* Online Format of Bill which will designed once we got he GST Number

Conclusion : Agreed

Regards

Shiva